NIS2PME Cybersecurity Policy Repository for SMEs

DOCUMENT TEMPLATE

Aligned with: NIS2 (Portuguese Cybersecurity Legal Framework and CNCS Regulation No. 756/2026) | QNRCS

USAGE NOTICE The documents in the NIS2PME repository are reference templates to help small and medium-sized enterprises comply with the NIS2 cybersecurity rules. NIS2 is a European directive (Directive (EU) 2022/2555). In Portugal, it applies through the Portuguese Cybersecurity Legal Framework (RJC), approved by Decree-Law No. 125/2025 of 4 December, and through Regulation No. 756/2026 of the National Cybersecurity Centre (CNCS), which sets out the minimum measures of the National Cybersecurity Reference Framework (QNRCS) and the MyCiber electronic platform. These templates do not constitute legal advice and do not replace an analysis of the specific legal framework of each organisation. Before adopting these documents, the organisation should adapt them to its own circumstances, validate their suitability with those responsible for IT and, where necessary, consult a specialised legal adviser. All fields marked with [square brackets] must be replaced with the organisation's actual details.

NIS2PME  |  Internal Use  |  Confidential

[ORGANISATION NAME]

[Address | Tax ID (NIF) | Contact]

DISASTER RECOVERY

PLAN  (DRP)

Plano de Recuperação de Desastres (PRD)

Version 1.0   |   [Date]   |   Classification: Confidential - Internal Use

Aligned with: NIS2 (Portuguese Cybersecurity Legal Framework and CNCS Regulation No. 756/2026) | QNRCS | ISO/IEC 27002 | NIST SP 800-34

# 1. Document Control

Document information

| Author | [name] |
| --- | --- |
| Document owner | [name / role] |
| Creation date | [dd/mm/yyyy] |
| Last review | [dd/mm/yyyy] by [name] |
| Next review | [dd/mm/yyyy] |
| Version | 1.0 |
| Classification | Confidential - Internal Use |

Version history

| Version | Date | Approved by | Description |
| --- | --- | --- | --- |
| 1.0 | [dd/mm/yyyy] | [name] | Initial version |

# 2. Purpose and Scope

This Disaster Recovery Plan (DRP) sets out how [ORGANISATION] restores its information systems and data after a disaster: in what order, with what procedures, with whom and how it is confirmed that everything is working again.

A disaster is any event that leaves critical systems unusable for longer than allowed for in the Business Continuity Plan (BCP): serious breakdown, fire, flood, theft, prolonged failure of a supplier or cyberattack. The plan applies to the systems, data, equipment and cloud services that support the critical services.

## 2.1 Relationship with the other documents

The critical services and their recovery objectives (RTO, the maximum downtime, and RPO, the maximum data loss) come from the Business Continuity Plan. How backups are made, stored and tested is set out in the Backup and Recovery Policy. This plan does not repeat that content.

Cyber incident: if the disaster is caused by a cyberattack, the Cybersecurity Incident Response Plan (CIRP) applies first: contain the attack, preserve the evidence and notify the CNCS on MyCiber when the incident is significant (RJC, Articles 40 to 44). Recovery only starts when whoever is coordinating the incident confirms that the attack has been contained. Restoring earlier may reinfect the systems or destroy evidence.

## 2.2 What each QNRCS level requires

- Basic level: follow recovery procedures in accordance with the Incident Response Plan and record the actions (RC.PR-1); check the integrity of backups before using them (RC.PR-3).

- Substantial level: in addition, have this plan approved, applied and kept up to date, with roles and responsibilities assigned (GR.PP-3); define the criteria for starting recovery (RS.GI-5); check the restored systems and confirm normal operation (RC.PR-5); declare the end of recovery using defined criteria (RC.PR-6); communicate recovery progress (RC.CO-1); identify the suppliers' key personnel (GR.CA-8).

- High level: in addition, test the plan with the suppliers' key personnel (GR.CA-8) and with other stakeholders (ID.MC-2).

The annual test (section 8) is recommended at every level.

Normative reference: RJC, Article 27(1)(b) (business continuity, such as backup management and disaster recovery, and crisis management) and (c) (supply chain security); QNRCS RC.PR-1 and RC.PR-3 (Basic level); GR.PP-3, RS.GI-5, RC.PR-5, RC.PR-6 and RC.CO-1 (Substantial level); GR.CA-8 (Substantial and High); ID.MC-2 (High) (Regulation No. 756/2026, Annex III). ISO/IEC 27002:2022, controls 5.30 and 8.13; NIST SP 800-34 Rev. 1.

# 3. Roles and Responsibilities

| Role | Responsibilities in this plan |
| --- | --- |
| Management Body | Approves this plan and the resources (spare equipment, support contracts) and oversees its application (RJC, Article 25(1)(a) and (b)). Authorises activation of the plan and emergency expenditure. Receives the status updates. |
| Cybersecurity Officer | Proposes and maintains this plan (RJC, Article 31(2)(a)). Coordinates recovery with incident response and declares the end of recovery together with the Management Body. |
| Recovery Lead (IT Manager, internal or external provider) | Carries out the recovery procedures, checks the backups and the restored systems and keeps the recovery log. |
| Suppliers with a role in recovery | Take part in recovery and in the tests through the key personnel listed in section 7 (QNRCS GR.CA-8, Substantial and High levels). |
| Business area managers | Confirm that the restored systems are fit for their work before recovery is declared complete. |

# 4. Plan Activation

The plan is activated by [Cybersecurity Officer / Management Body] when one of these criteria is met (QNRCS RS.GI-5, Substantial level):

- a system that supports a critical service cannot be restored by a simple repair within the RTO;

- loss or corruption of data that requires restoring from backups;

- loss of the premises or of the core equipment;

- in a cyber incident, when whoever is coordinating the response confirms that the attack has been contained and authorises recovery.

First steps

| Step | What to do |
| --- | --- |
| 1 | Assess the damage: which systems and data have been affected and what still works. |
| 2 | Alert the recovery team and the suppliers in section 7. Inform the Management Body. |
| 3 | Confirm that the backups needed are available and have not been affected. If an attack is suspected, use the offline or immutable copy. |
| 4 | Decide where to recover: on the same equipment, on spare equipment or in the cloud. |
| 5 | Open the recovery log (section 6.3) and follow the order in section 5. |

# 5. Recovery Order and Dependencies

Systems are restored in the order below. A system is only started once the systems it depends on are already working. The order follows the priorities and RTOs in the Business Continuity Plan.

| Order | System | Depends on | RTO / RPO (from the BCP) | Where the backup and the procedure are |
| --- | --- | --- | --- | --- |
| 1 | Network, Internet connection and firewall | Power; provider | [ ] / [ ] | [configurations saved in ...] |
| 2 | Identities and access (user directory, administration accounts, MFA) | Network | [ ] / [ ] | [ ] |
| 3 | Servers, virtualisation and storage | Network; identities | [ ] / [ ] | [ ] |
| 4 | Critical applications and databases (e.g. ERP, invoicing) | Servers; identities | [ ] / [ ] | [ ] |
| 5 | E-mail and shared files | Identities; Internet | [ ] / [ ] | [ ] |
| 6 | Workstations and printers | Network; identities | [ ] / [ ] | [ ] |

Adapt the table to the organisation. If almost everything is in the cloud, the order starts with the Internet connection and the administration accounts of the cloud services.

# 6. Recovery Procedure

## 6.1 General rules

- Check the integrity of each backup before using it: confirm that it predates the incident, that the integrity check (e.g. checksum) is correct and that it contains no malicious code. Record the check (QNRCS RC.PR-3, Basic level).

- Reinstall from trusted sources (original media or verified images) and apply the security updates before connecting the systems to the network.

- If there has been a cyberattack, change the passwords and keys of the affected accounts and of the administration accounts before restoring access.

- Wherever possible, recover first in an isolated environment and only then connect to the production network.

- After restoring, check the integrity of the restored data and systems and ask the area managers to confirm that they work (QNRCS RC.PR-5, Substantial level).

- Monitor the restored systems with heightened attention for [72 hours], to detect failures or reinfection.

- Resume backups as soon as possible, in line with the Backup and Recovery Policy.

## 6.2 Procedures per system and resources

Each critical system has a written, step-by-step recovery procedure (who does it, what they do, how they confirm it), also kept outside the organisation's systems (on paper or in an independent cloud). It may be a document from the IT service provider.

| System | Where the procedure is | Owner | Last checked |
| --- | --- | --- | --- |
| [ ] | [ ] | [ ] | [dd/mm/yyyy] |
| [ ] | [ ] | [ ] | [dd/mm/yyyy] |
| [ ] | [ ] | [ ] | [dd/mm/yyyy] |

Resources that must be available outside the affected systems:

- backup encryption keys and emergency credentials for the administration accounts, kept in a safe or in an independent password manager;

- a printed copy of this plan, the contacts and the procedures;

- spare equipment, or a contract to obtain it within [timeframe];

- licences and access details for the cloud services and the suppliers' portals.

## 6.3 Recovery log

Record all actions, checks and communications. This is the evidence required by the QNRCS (RC.PR-1, RC.PR-3, RC.PR-5 and RC.CO-1; see section 9) and is used for reporting to the Management Body and, where applicable, for the final report to the CNCS, dealt with in the Incident Response Plan.

| Date / time | System | Action, check or communication | Who | Result |
| --- | --- | --- | --- | --- |

## 6.4 Communication and end of recovery

The Recovery Lead informs the Management Body of progress [every 4 hours] and whenever there are relevant changes. Communication to staff, customers and other external parties follows the Business Continuity Plan (QNRCS RC.CO-1, Substantial level).

Recovery is only declared complete when (QNRCS RC.PR-6, Substantial level):

- all critical services have been restored and confirmed by the area managers;

- there have been no signs of failure or reinfection during the monitoring period;

- backups are being made again and the first one has been checked;

- the recovery log is complete.

The declaration is made by [Cybersecurity Officer] with the agreement of the Management Body and is entered in the log. Within the following [10 working days], a lessons-learned meeting is held; the improvements are carried over to the Continuous Improvement Plan and, where applicable, to this plan.

# 7. Key Personnel and Suppliers

People to contact for recovery. For each supplier with a role in recovery, name the key person, who also takes part in the tests (QNRCS GR.CA-8: identification from the Substantial level onwards; participation in the tests at the High level).

| Name and company | Role in recovery | 24-hour contact | Deputy |
| --- | --- | --- | --- |
| [name] | Recovery Lead | [no.] | [name, no.] |
| [name] | Cybersecurity Officer | [no.] | [name, no.] |
| [name / IT service provider] | Server and network recovery | [no.; contract no.] | [ ] |
| [name / cloud or backup provider] | Access to backups and restore | [no.] | [ ] |
| [name / telecommunications provider] | Restoring the Internet connection | [no.] | [ ] |

Contracts with these suppliers should provide for support during recovery and participation in the tests (see the Supply Chain Risk Management Policy).

# 8. Plan Testing and Maintenance

The plan is tested at least once a year. The test may be carried out together with the test of the Business Continuity Plan and with the full restore provided for in the Backup and Recovery Policy.

- Tabletop exercise: the team walks through a scenario (e.g. ransomware on the main server) and confirms the order, the contacts and the resources.

- Technical test: restore at least one critical system from the backups, in a test environment, measuring the time taken and comparing it with the RTO.

- With suppliers: from the High level onwards, the suppliers' key personnel take part in the tests (QNRCS GR.CA-8 and ID.MC-2, High level).

| Date | Scenario and systems tested | Participants (including suppliers) | Time achieved against the RTO; result | Improvements (owner, deadline) |
| --- | --- | --- | --- | --- |

The plan is updated after each test or disaster, when systems, suppliers or people change, and at the annual review. Changes are communicated to the people and suppliers with a role in the plan (QNRCS GR.PP-3, Substantial level).

# 9. QNRCS Controls Covered

| Code | Level | Where in this document |
| --- | --- | --- |
| GR.PP-3 | Substantial | The whole document; roles in section 3; updating in section 8; approval in section 10. |
| RS.GI-5 | Substantial | Section 4: criteria for starting recovery. The evidence of their application is in the log in section 6.3. |
| RC.PR-1 | Basic | Sections 4 to 6 and recovery log (section 6.3). |
| RC.PR-3 | Basic | Section 6.1: checking the backups before using them; log in section 6.3. |
| RC.PR-5 | Substantial | Section 6.1: checking the restored systems; log in section 6.3. |
| RC.PR-6 | Substantial | Section 6.4: criteria for and declaration of the end of recovery. |
| RC.CO-1 | Substantial | Section 6.4 and log in section 6.3. External communication follows the BCP. |
| GR.CA-8 | Substantial, High | Section 7: suppliers' key personnel; section 8: participation in the tests (High). |
| ID.MC-2 | High | Section 8: tests and log. Covers the DRP; the BCP and the CIRP have their own logs. |

# 10. Review and Approval

This plan is reviewed at least once a year, or whenever there are relevant changes to the organisation, the services, the systems, the suppliers or the law. Approval rests with the Management Body (RJC, Article 25(1)(a)). The review can be scheduled as a recurring task in the NIS2PME platform.

| Prepared by | Reviewed by | Approved by the Management Body |
| --- | --- | --- |
| [Name] [Role] [Date] | [Name] [Role] [Date] | [Name] [Position] [Date] |

Next review: [dd/mm/yyyy]